**VA Salesforce  
Digital Transformation Center Standard Operating Procedure  
 and Guidelines**

# Table of Contents

Table of Contents 2

Introduction 3

Data Management 3

VA Data Backups 3

Data Archiving 3

Audit Logs 3

Deployment Management Plan 3

Intended Audience 3

High Level Overview 4

Deployment Management Plan 4

Introduction 4

VA Salesforce Environment Management 5

Deployment Process 8

Deployment Technologies 15

Version control / Source Code Management 16

Current Source Code Management Process 16

Future-State Source Code Management Processes 16

Regression Testing and Technical Debt 23

Guidelines for Test Classes 25

Apex Guidelines 26

Visualforce Guidelines 28

Development Process, Code Reviews, and Exception Requests 28

Defect Management 30

Defect Management Process 30

Types of Defects 30

Recording defects 30

Defect Release Management 31

User Account Management 32

Establishing Accounts 32

Modifying Accounts 33

Disabling Accounts 33

Deleting Accounts 33

Project/Department Transfers 34

Auditing Accounts 34

Appendix 34

Code Review Checklist 34

Pre-Deployment 37

Post-Deployment 39

# Introduction

The purpose of this document is to provide an overview of the different functions performed by the Salesforce Administration at the Department of Veterans Affairs. The document is divided into the following sections:

* Data Management
* Deployment Management Plan
* Defect Management
* User Account Maintenance
* Issues and Requirements Tracker

# Data Management

## VA Data Backups

VA performs Salesforce Data backups on a regularly scheduled basis to ensure that information is retained and for system recovery purposes.

## Data Archiving

In accordance with NARA guidelines, VA exports data directly from Salesforce in a NARA-approved electronic format. The retention periods for data varies based on the type of data. More information can be found in the NARA Records Control Schedule (RCS).

## Audit Logs

VA maintains and manages an audit log to track Salesforce record access and user account information. Salesforce maintains the login history of users. However, it does not store all the record changes and activity for each record.

# Deployment Management Plan

## Intended Audience

The primary audience for this document are members of the project teams responsible for developing modules that provide business capabilities on the VA Salesforce platform. Project managers should make this document available to all team members supporting module deployment to ensure they are familiar with the processes described in this document and understand the activities required to ensure a successful deployment.

The secondary audience for this document are the VA Salesforce System Administration team and the VA Salesforce Configuration Management team. These teams will have a working knowledge of the processes described in this plan.

## High Level Overview

The Department of Veterans Affairs (VA) Salesforce platform is a shared resource that enables projects across VA to quickly develop robust, flexible and scalable modules in a secure cloud environment. The VA Salesforce Digital Transformation Center (DTC) provides structure and guidance necessary to assist project teams maximize VA’s investment in the platform, with the objective of helping project teams deliver quality solutions.

This document outlines the processes and technologies used to deploy VA Salesforce modules from development environments to the Systems Integration Testing (SIT), User Acceptance Testing (UAT), Staging, and Production (PROD) environments.

As use of the VA Salesforce platform grows, it will become increasingly important to manage changes to the configuration of the platform. This document describes the version control processes currently employed by the VA Salesforce platform and future version control processes that uses employ source control software to manage VA Salesforce metadata.

## Deployment Management Plan

### Introduction

The VA uses a centralized model for Salesforce deployment and release management activities. Responsibility for developing and maintaining deployment management processes lies within the VA Salesforce DTC. Deployment of solutions to the systems integration testing, user acceptance testing, and production environments are executed by the VA Salesforce Administration team.

Project Teams perform a key role in the deployment processes. They ensure that deployment tasks are documented and tested, prerequisite tasks are completed successfully, and they work collaboratively with the VA Salesforce DTC and the Salesforce Administration team to help ensure successful deployments.

This document is organized into the following sections to provide teams with a reference to understand the deployment process and the activities each organization is responsible for performing:

* **VA Salesforce Environment Management:** Provides an overview of the Salesforce environments in use at the VA and the environment management tasks the VA System Administration Team performs.
* **Deployment Process:** Describes the tasks performed by project teams and the VA Salesforce System Administrators to deploy modules on the VA Salesforce Platform.
* **Deployment Technologies**: Describes the technologies used by the VA Salesforce DTC to perform deployments.
* **Version Control / Source Code Management:** Describes current version control management process used by the VA Salesforce Platform and provides an overview of a future state version control management system used to maintain Salesforce code and configuration metadata.
* **Deployment Checklist Template:** Template (found in the appendix) for the deployment checklist that will be created and maintained by VA Project Teams.

### VA Salesforce Environment Management

To understand the deployment process, teams must be aware of the various Salesforce environments at the VA and how they are managed. The table below provides an overview of each type environment and the supporting sandbox:

Table 1: Different Environments Management

| **Environment Type** | **Purpose** | **Sandbox Type** | **Deployments Performed By** | **Comments** |
| --- | --- | --- | --- | --- |
| Production | Provides business capabilities to production users | N/A | VA Salesforce Administration Team | Currently there are three production Salesforce organizations operating in the VA environment. Administrator access to production environments is strictly controlled. (Note, efforts are underway to consolidate VA orgs) |
| Staging | Training and Final pre-prod Test Environment | Full Sandbox | VA Salesforce Administration Team | The Staging sandbox is treated similarly to the Production environment. Accounts with elevated privileges are held only by the VA Salesforce Administration team.  Note: this sandbox contains production data and production security model applies |
| User Acceptance Testing (UAT) | User Acceptance Test, and Staging | Partial Copy Sandbox | VA Salesforce Administration Team | The UAT sandbox is treated similarly to the Production environment. Accounts with elevated privileges are held only by the VA Salesforce Administration team.  Note: this sandbox contains production data and production security model applies |
| System Integration Test (SIT) – Integrated/  Consolidated | Testing of code integrated from multiple project teams | Partial Data / Developer Pro | VA Salesforce Administration Team | Integrated/  Consolidated SIT sandboxes are available to integrate test code created by multiple project teams. |
| System Integration Test (SIT) – Project Team Owned | System testing of code from a single project team | Developer | Project Teams | SIT sandboxes are used by project teams to conduct system test and to perform the mock deployments necessary to develop and confirm their deployment checklists. |
| Development | Development and Unit Test | Developer | VA Salesforce Administration Team\* | The VA Salesforce Administration team is responsible for development sandbox creation and refresh. Development sandboxes are not typically targets for migration. |

The VA Salesforce administration team is responsible for the management of all Sandboxes, including:

* **Sandbox Creation:** To request a new Sandbox, project teams open an issue with the VA Salesforce Help Desk. The link is public facing so you do not need access to Salesforce production organization, however the link is found on the home page of the VA Salesforce org. The VA Salesforce Administration team determines if the Sandbox supports an approved project, validates that an unused sandbox is available, and creates sandboxes for requests approved by the DTC. **NOTE**: No sandboxes are distributed unless there is an Application Enhancement request in progress. The business partner from the VA should create the Application Enhancement Request record in VA’s Salesforce production environment to initiate this process.
* **Sandbox Refresh:** To request a Sandbox Refresh, project teams open an issue with the VA Salesforce Help Desk. The VA Salesforce administration team determines if the Sandbox is eligible for refresh and confirms that the current use of the sandbox allows for a refresh to occur.
* **Sandbox Monitoring & Deletion:** The VA Salesforce Administration team monitors sandboxes for inactivity. If a Sandbox has not been used for three months and/or it is not tied to an active App Enhancement Request object, the administration team contacts the project and determines if the sandbox is a candidate for deletion.

### Deployment Process


This section describes how code and configuration are deployed in the VA Salesforce environment. It includes two diagrams. Figure 1 illustrates how code progresses from the development and testing environments to production. Figure 2 illustrates the process that is followed to execute deployments.

To request migration between environments, you will need to submit a case using the [Open an Issue with the VA Help Desk](https://vacommunity.secure.force.com/helpdesk?) link. Cases will be reviewed on a first come first served basis and time to deployment will be dependent upon capacity. All requests should follow the deadlines set forth in the Deployment Schedule, delays in requests may result in deployment delays or rejection of deployments for the target release month. No deployments will occur without a submitted case, no cases will be approved without proper documentation and customer sign offs in the enhancement request. Should you have an extenuating circumstance you would like to have reviewed, please attend a DTC integrator call, held at 9:45 am, daily.

Project Teams are responsible for designing and configuring their modules within their respective team development sandbox. Project teams must migrate code to their Team SIT sandbox and test, a screenshot of this successful deployment must be attached to your first case when requesting deployment to iSITDTC. Integrators may then test in the shared environment ENTSD if they so choose. All integrator teams must request refreshes for their DEV and SIT monthly, if these refreshes are not requested, and you have not discussed this with the DTC, in writing, your deployment package may be rejected. When integrator teams have finished testing and have remediated any defects, integrator teams should migrate their package .xml to github.com (unless otherwise arranged). All configuration code control and source code control will be managed on github.com.

Once the package .xml has been migrated to github.com, a case should be submitted, and all required documents must be provided (deployment plan, pre and post deployment steps, user creation instructions, etc.); the VA DTC team then creates a single merged package and migrates it to a consolidated iSITDTC. Integrators will then test in iSITDTC, following completed testing, another case should be submitted for deployment to UAT. After the package has been moved to UAT, integrators should test again and must receive sign off from the business owner, this should be attached to enhancement request, please see the DTC Deployment Schedule for the deadline based on the target release month. Following code freeze, the DTC team will migrate a consolidated package to the Staging environment where integrator teams will test again; then the final migration to production, where changes should again be tested and business owner sign off should be obtained for production validation. Figure 1 highlights this flow. The arrows in the figures below represent the sources and targets of the change sets used in this migration.

For additional information on deadlines for customer sign offs in enhancement requests, you can reference the [2018 release calendar](https://va.my.salesforce.com/069t0000001ZaV4), should you have questions on this, please attend the Monday CCB call, hosted weekly at 2 pm by Bea Zimmermann. Staying in accordance with the listed deadlines will prevent deployment delays.



Flow of Code Through DTC Environments

Github.com via ANT and Jenkinsare the mechanism by which configuration changes are deployed at the VA. Please see the VA Salesforce Development Methodology document for additional information.




Figure 2: Deployment Process

The tasks involved in the deployment process are described in detail below. Please note that not all tasks in this table are performed for all project deployments. Additionally, rows with a gray background are not deployment tasks, but are listed to provide the context of the deployment task within the overall development process.

Table 2: Deployment Tasks

| **Task** | **Performed By** | **Comments** |
| --- | --- | --- |
| Create Development Sandbox | VA Salesforce Administration Team | When a project is approved, the VA Salesforce Administration team creates a sandbox and provides access to project team. *An approved Application Enhancement Request records must be created by the business owner prior to this step*. |
| Design and develop solution | Project Team | The project team configures Salesforce to meet requirements as detailed in the approved user stories |
| Create Exception Requests and Obtain Approval | Project Team | Some customizations will require an Exception request to be created and approved by the DTC team. This includes but is not limited to: New fields on a Standard object, New or Update to Profiles, New/Update to Permission set, Change to Community, Any Apex or VisualForce code, AppExchange application. *You must attend the Friday CCB call to provide justification for your request to be considered. Requests submitted in a given week will be reviewed during that Friday’s call.* |
| Create and Obtain Approval on Architecture Document | Project Team | All new modules and enhancements to existing modules must create an Architecture document (based on VA’s approved template) and obtain approval from the DTC team. This should take place before code is completion ant it is recommended to create this as soon as possible. |
| Create and maintain a log of configured items | Project Team | Project teams maintain a configuration log listing all Salesforce components created or updated during development |
| Create and maintain Deployment Checklist | Project Team | Lists the manual steps performed as part of deployment and the change sets involved in the deployment |
| Deploy to Team SIT Sandbox | Project Team | Project teams follow the deployment checklist and use change sets to deploy their configuration to their SIT sandbox. During this deployment, the deployment checklist is validated and refined. |
| Perform System Integration Tests | Project Team | Testing performed in team SIT Sandbox |
| Remediate defects and deploy to SIT | Project Team | The project team remediates defects in DEV sandbox and migrates to SIT for each successive test cycle. Best practice is for project teams to continuously deploy to their own SIT environment and use the SIT environment for product demonstrations. |
| Deploy to consolidated SIT environment | VA Salesforce Administration Team | The VA Salesforce Administration team uses the deployment checklist to deploy to the consolidated SIT environment |
| Conduct Integration Testing | Project Team | Testing performed in consolidated SIT sandbox |
| Remediate defects and deploy | Project Team / VA Salesforce Administration Team | Defects are remediated in the DEV sandbox and migrated to the consolidated SIT environment by the VA Salesforce Administration Team |
| Validate UAT Requirements met | VA Salesforce DTC | Verifies that code reviews have been complete, SIT complete, and code coverage standards have been met |
| Conduct UAT Migration | VA Salesforce Team | The VA Salesforce Administration team uses the deployment checklists to migrate the configuration to the UAT environment |
| Conduct User Acceptance Testing | Project Team | UAT performed full copy sandbox |
| Remediate defects and deploy to UAT | Project Team / VA Salesforce Administration Team | Defects are remediated in the DEV sandbox and migrated to the UAT environment by the VA Salesforce Administration Team |
| Verify Production Prerequisites | VA Salesforce Administration Team | Verifies completion of UAT and the Product Owner acceptance of the module prior to production deployment |
| Conduct Production Migration | VA Salesforce Administration Team | The VA Salesforce Administration team uses the deployment checklists to conduct the Production deployment |

### Dark Releases for New Modules

DTC supports and recommends dark releases to production prior to production go live for larger or more complex modules that have multi-month development cycles. What does this mean?

Your module and your users are what is considered "dark".  This means that you do not have active users in production that are actively creating records, data, etc.  All your workflow rules, process builder scripts, your community, integrations and other configurations will be not visible to an active user and no real data is being created.

By pushing these configurations early and regularly, you can ensure that the current state of your project is integrated with existing configurations, has an interim sign off from the customer and has met DTC standards.  We have found this gives the project great milestone accomplishments.  In addition, this will save your development teams time when their sandboxes are refreshed as their configurations will not have to be manually pushed again to their sandboxes.

### Deployment Technologies

Deployments on the VA Salesforce Platform are currently conducted using the following:

**Change Sets**: Change sets are a native Salesforce technology used for migrating Salesforce components (metadata) between related sandboxes. This is the process currently in use at VA. The process to deploy Salesforce components using change sets is illustrated in the figure below:




Figure 3: Change Sets

Change sets allow fine-grain control over the items that Salesforce will deploy. Project teams must ensure they have included all configuration items developed or updated in their release when defining the change set. A configuration log is used for managing the creation of a change set.

Change sets must be recreated manually in each source environment. This is a manual and tedious process. The configuration log is a critical input that project teams must provide to the VA Salesforce Administration to allow them to duplicate change sets in higher environments (SIT - Full, UAT).

**Configuration Log:** The configuration log is a complete list of all the Salesforce components created or updated in a release. Configuration logs can be maintained in spreadsheets. Project teams must ensure their configuration log is up to date throughout the development lifecycle.

**Deployment Checklist:** The deployment checklist defines all the activities needed to perform a deployment. It includes the following:

**Pre-deployment tasks**: An ordered list of activities that must be manually performed prior to deployment

* **Change Sets:** An ordered list of the change sets to be applied during this deployment
* **Post-deployment tasks:** An ordered list of activities that must be manually performed after deployment
* **Verification Steps:** A list of tasks to be executed that confirm the deployment was successful.
* **Roll-back Procedures:** If the deployment of a change set fails, Salesforce will automatically roll-back the metadata changes. However, pre-deployment tasks (documented above) must be manually backed out. The roll-back procedure describes how to back out these tasks.  Note, once a change set successfully deploys, the change set cannot be rolled back.

## Version control / Source Code Management

### Current Source Code Management Process

The VA Salesforce Platform currently uses developer sandboxes to support configuration management. Weekly and prior to the deployment of significant changes to production, a configuration-only sandbox is refreshed with the latest production metadata. This process allows a 7-week rolling history of metadata to be maintained.

### Future-State Source Code Management Processes

Reliance on manual deployments via change sets and use of sandboxes to maintain software versions is a good initial solution for the VA Salesforce platform. However, as the use of the platform grows and projects increase in complexity, the limitations of the tools and processes will become more apparent. Some of the limitations of the existing process include:

* Requires a labor-intensive (manual) process to develop and maintain change sets.
* Deployments that require objects to be deleted or renamed require manual steps. (Change sets cannot delete or rename components).
* Conflict identification and resolution is more difficult without a source code management solution.
* Traditional development techniques including branching and merging code lines is more difficult without a source code management system.

A phased approach, as illustrated below, should be used to incorporate new technologies and processes that address the above limitations.




Figure 4: Phased Approach

The first phase in this process is to transition away from using sandboxes for configuration management through the implementation of a github.com code repository and source code management software. This has the added benefit of allowing deployments to be scripted using the Force.com ANT migration tool, reducing the manual effort associated with creating change sets.

It is recommended that a source code management tool should be used because of the following benefits:

* Providing the ability to track changes and easily reverse changes in code as needed
* Allows multiple developers to work on their own copy of a resource
* Allows conflicts in resources to be identified and managed by developers
* Allows multiple branches from the main code line to be worked simultaneously and merged at various points during the development lifecycle

Below is a notional diagram of how a source code management system can be integrated into the VA Salesforce environment. In this approach, Salesforce project team developers configure their solution in development sandboxes, however they also use the Salesforce Force.com IDE to check their changes into the VA source code repository. Deployment is performed scripted using the Force.com Migration tool.




Figure 5: Notional diagram

The Force.com Migration tool is a command line utility that moves metadata between a local file system and a Salesforce organization. Instead of change sets, components for deployment are identified using an XML manifest (package.xml). The scripted retrieval and deployment of components allows for repetitive deployment management processes to be executed more efficiently.

As the VA Salesforce deployment management process matures, the VA build upon the platform established in the first phase by replacing the Force.com Migration Tool with a build automation tool like Jenkins. Jenkins can automatically monitor a Sandbox for metadata changes and check code into the github.com source code repository. Deployments to other sandboxes and Production can be similarly automated.

\***Please note**: as of August 2018, the transition to this automated deployment management process is occurring, several deployments may still be occurring through change sets due to temporary technical limitations, though these will be phased out in the coming months. Moving forward all configuration code control and source code control will be managed on github.com.

**Coding Standards and Development Guidelines**

The VA Salesforce platform is a shared resource that enables projects across VA to quickly develop robust, flexible and scalable modules in a secure cloud environment. The VA DTC provides structure and guidance necessary to assist project teams maximize VA’s investment in the platform, with the objective of helping project teams deliver quality solutions. Specifically, the coding standards and development guidelines set forth in this document are intended to:

* **Prevent Conflicts**: Standard objects and other Salesforce components are used for different purposes in the various VA Salesforce modules. A key goal of these standards is to help project teams design and implement their changes in a manner so that they do not conflict or negatively impact other projects.
* **Enhance the Supportability of the Platform:** Adherence to design, configuration, and coding standards helps new projects understand and leverage what has been previously developed and enable operations and maintenance (O&M) teams to better support existing modules.
* **Promote Best Practices**: The Salesforce platform is constantly evolving with new features. The guidance set forth in this document will evolve with the platform to ensure consistency with leading practices and configuration techniques.
* **Help Organization Stay within Governor Limits:** Salesforce is a multi-tenant platform and enforces limits to ensure processes do not monopolize shared resources. The reviews and guidelines described in this document help project teams ensure their modules stay within these limits.

Please note, these guidelines are not meant to restrict developer creativity or provide an undue overhead on VA Salesforce projects. Instead, the intent is to enable project teams to quickly get up to speed with Salesforce best practices, avoid common coding mistakes, and accelerate the module development process with a “configure first” approach that leverages out-of-the-box functionality as much as possible, and to maximize the return on investment for the VA Salesforce platform.

**No Code Technical Approach**

Regardless of your role, you'll need to able to make wise decisions when it comes to delivering functionality for VA Salesforce Organization. Inevitably, you will encounter scenarios in which a solution can be delivered either with or without of the use of code.

There are unique pros and cons in every situation, but do consider a few key points that may support the decision to avoid using code:

* The need to consider Salesforce.com limits and parameters is significantly reduced or, at times, eliminated completely when building solutions using declarative means.
* Modifications are often more straightforward, as they may only require a change to a configuration setting, not to a line of code.
* No code coverage for testing is required to deploy (Apex test classes, in contrast, must be written for custom Apex Code)
* Knowledge transfer burdens are reduced, since an understanding of the particular feature or function is typically sufficient to quickly determine what a specific module is intended to do
* Future maintenance is simplified, if for example, an individual who built custom modules for you leaves abruptly, picking up the pieces is much simpler if the work was done declaratively.

There are numerous scenarios that may not able to achieve business requirement with declarative method, which need to do development with code. However, developing with code in Salesforce.com is often done based on need; Many times, want to extend the platform to support functionality that simply does not exist "Out of the box". Make sure you have a solid justification for developing with code if your business requirement cannot be met through configuration.

**Readability Guidelines**

It is important that teams using the VA Salesforce Platform understand how other teams are using the platform to prevent conflicts, increase supportability, and promote reuse. The guidelines in this section describe naming conventions and standards for use of comments and descriptive text to improve the readability of components configured on the platform.

*Naming Conventions for Salesforce Components*

The naming convention for Salesforce components along with examples are provided below. The following Salesforce Components are subject to this convention:

|  |  |  |
| --- | --- | --- |
| Profiles | Permission Sets | Queues |
| Page Layouts | Apps | Workflow Rules |
| Approval Processes | Visual Workflow Flows | Process Builder Processes |
| Tasks | Email Alerts | Outbound Messages |
| Custom Objects | Apex Classes | Apex Triggers |
| Visualforce Pages | Visualforce Components |  |

**Component Name / Label:** New Salesforce components are named in accordance with the following convention:

**[Organization Acronym] - [Module Acronym] - [Meaningful Component Name]:**

***Example***: The custom object name, VBA-CS-Schools indicates the organization this object supports is the Veterans Benefits Administration, it was created to support the Compliance Schedule (Compliance & Liaison) module, and it contains school data.

Note, labels for custom fields are displayed to users of the module and must be user friendly. Field labels are not subject to this requirement.

API Names: API names use Salesforce default naming convention consistently. In this convention API names mirror the object or component name; all words have the first letter capitalized and spaces are replaced by the underscore character.

***Example:*** The API name for the VBA-CS-School object is VBA\_CS\_Schools\_\_c

*Use of Descriptive Text*

The Description attribute must always be populated. The description provides a brief but concise description of how the component is used.

***Example:*** The description for the VBA-SSD-GSA Trip Tracking object: “Track all the trips made in GSA Vehicles. Tracks the miles driven and for what purpose.”

**Guidelines for Use of Common or Standard Objects**

VA Salesforce project teams should consider using standard Salesforce objects wherever practical to take advantage of Salesforce out-of-the-box functionality. This is especially true when there is close alignment between project requirements and the standard Salesforce use case for the object. However, it is critical that project teams research the existing object, identify if and how other teams are using the existing object, and take precautions to ensure that any modifications to the object do not negatively impact current functionality.

The guidelines described below describe tasks that project teams must complete when using standard objects to prevent conflicts with other modules that are currently using the object, or that may do so in the future.

| Guideline | Rational |
| --- | --- |
| Consider using a new record type, and/or other mechanisms to uniquely identify your project’s records | Allows your project’s data to be distinguished from other data stored in the common object. ***Note***: this is important even if your project is the only module using the object, as other teams may have use for the object in the future. |
| Review existing sharing settings for the object | Organization-wide defaults and other sharing settings already established may impact how your project utilizes the common object |
| Review object permissions for existing profiles and permission sets | Provides insight into the how the common object is currently utilized, the types of users that have access to the common object, and any restrictions to field visibility that may be established. |
| Review existing Workflow Rules, Visual Flows, Process Builder Flows, Assignment Rules, Escalation Rules, and Support / Sales processes for potential conflicts | Helps ensure that updates to the project’s data does not trigger another project’s workflows unintentionally. Identifies changes to existing components that may be required to exclude data from the project. |
| Review existing Apex Classes and Triggers | Helps ensure that updates to the project’s data do not trigger another project’s code unintentionally with unexpected results. Helps identify changes to existing code that may be required to exclude data from the project. |
| Review existing Reports and Dashboards using the object | Ensure that new data is not inappropriately included on existing reports and dashboards |
| Review existing List Views | Ensure that new data is appropriate on existing list views |

\***Note on Role Hierarchies**: Instead of using Salesforce's out-of-the-box functionality, role hierarchy is mimicked on the VA org by using nested public groups. Each module should design this "hierarchy" separately based on their business' use case and create groups to control read/write access to object records.

### Regression Testing and Technical Debt

**Regression Testing:** It is important that ***ALL*** module functionality supported by the object is completely tested prior to release**.** This includes functional testing of the new capabilities supported by the object and complete regression testing of pre-existing features previously supported by the object. Regression testing is necessary to ensure that changes do not negatively impact existing functionality.

Ideally, regression tests should be performed by the project team that originally developed and tested the capability. If this is not possible, the DTC, product owners, and/or other persons familiar with the original functionality should be engaged to ensure that each affected component is adequately regression tested prior to release.

**Technical Debt:** It is likely that existing components will need to be refactored when objects are reused. The project team will provide the DTC a list of components that require refactoring for the reused object. Refactoring occurs prior to regression testing and ideally should be performed by the project team that developed the original capability.

**Coding Standards**

The VA Salesforce DTC considers Apex Classes, Apex Triggers, Visualforce Components, Visualforce Pages, and other components created using a programming language (Apex, Visualforce, HTML, Javascript, etc.) to be “code”, as opposed to declarative development.

* An exception to VA Salesforce Platform DTC standards is required to use code. The exception process is described in the “Code Reviews and Exception Requests” section of this document.
* If declarative techniques can address requirements, use of code on the VA Salesforce Platform is to be avoided.
* The VA Salesforce DTC will work with project teams during design to identify declarative alternatives to code.
* If code is the best or only option to meet a requirement, an exception to use code may be granted by the VA Salesforce Design/Development Configuration Control Board (CCB) as described in the Development Process, Code Reviews and Exception Requests section of this document.
* The standards and guidelines described in this section must be followed if an exception to use code is approved.

**Code Structure and Comments**

Apex code structure and comments should focus on readability. Classes and methods use standard and meaningful naming conventions. Comments are used to explain the purpose of classes, methods, and code.

**Naming Conventions:** Apex classes use a similar convention to those described in the Readability Guidelines above, however CamelCase notation is used instead of underscores.

|  |  |  |
| --- | --- | --- |
| Type | Convention | Rationale /Example |
| Apex Controllers | [Organization Acronym][Module Acronym][Meaningful Class Name][Controller] | Appending Controller to the end of name indicates that the code is an Apex Controller  Example: VBACSSchoolsController |
| Test Classes | [TestedClassName][Test] | Appending Test to the end of the name indicates the code is a Test class  Example: VBACSSchoolsControllerTest |
| Triggers | [ObjectName][Trigger] | Prepending the object name in front of the trigger clearly indicates the object on which the trigger is acting  Example: VBACSSchoolsTrigger |
| Methods, Variables | Meaningful name in camelCase with initial letter lower case | Using camelCase provides a visual distinction from the API names of custom objects and fields (which use the standard Salesforce notation e.g. VBA\_CS\_School\_\_c) |

**Comments**: Classes and methods contain an information block that briefly describes its purpose, creation date, and a change log. Within methods, more complex sections contain brief comments that describe the code.

Information Block Format:

/\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

\* Name: [Class Name]

\* Description: [Brief description of the class and what it does]

\* Change Log:

\* -----------------------------------------------------------------------------------------

\* Change ID     |   Date     | Author             | Description

\* -----------------------------------------------------------------------------------------

\* 0001       | [Date]     | [Developer Name]    | [Brief description of change]

\* -----------------------------------------------------------------------------------------

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*/

### Guidelines for Test Classes

The table below describes guidelines for creation of test classes and methods on the VA Salesforce Platform.

| Guideline | Rational |
| --- | --- |
| Design and develop test classes and methods at the same time the Apex code to be tested is written | Creating test classes and methods simultaneously with development of the tested code helps to ensure effective testing of expected conditions, helps enforce inclusion of error handling within Apex code, and helps prevent the creation of last minute classes solely for the purpose of meeting code coverage requirements. |
| Create test methods that simulate business functionality, use cases, and error conditions | Test methods should not be created solely for the purpose of meeting code coverage requirements. They should be designed to test the use case that is addressed by the Apex code, as well as to validate error handling code. |
| Create test data within test classes and methods | Developers should not expect that data within the Salesforce organization will be available for testing purposes. Also, they should not anticipate that organization data will have the necessary values to test all conditions and code branches. All test data should be created with test classes to ensure expected results coincide with conditions in test data. |
| Use assert statements logically and correctly | Assert statements are used to validate that code works as intended. Without assert statements, code is not truly tested. Meaningless assert statements such as system.assert(true=true) should not be used. |
| Don’t focus solely on code coverage | Project teams keep the Salesforce 85% code coverage requirement in mind; however, they also focus on ensuring all use cases and possible conditions are tested. |
| Do not use @isTest(SeeAllData=true) | This could allow someone to remove or modify data that they should not have access to. |

### Apex Guidelines

Salesforce provides a number of excellent guidelines for developing Apex code. The intent of this section is not to rewrite existing guidance, but to provide VA Salesforce project teams with links to existing guidance and best practices and highlight areas where the Salesforce DTC will focus during design and code reviews.

*Salesforce Apex Resources*

See the links below for Salesforce guidance and best practices for the use of Apex:

* [Apex Best Practices:](https://developer.salesforce.com/page/Apex_Code_Best_Practices) Describes core Apex best practices for writing efficient, scalable code
* [15 Apex Commandments:](https://developer.salesforce.com/blogs/developer-relations/2015/01/apex-best-practices-15-apex-commandments.html) 15 additional guidelines for efficient Apex code
* [Secure Coding Guidelines:](https://developer.salesforce.com/page/Secure_Coding_Guideline) Describes common security issues Salesforce has identified while auditing modules built on or integrated with Force.com
* [Apex Developer's Guide](https://developer.salesforce.com/docs/atlas.en-us.apexcode.meta/apexcode/apex_intro.htm): Provides a comprehensive guide to Apex code and syntax

*Focus Areas*

The following list highlights areas that project teams focus on during design and development of Apex code. These will be areas of focus during code reviews.

* **Performance and Governor Limits:** Loops, queries, DML statements, recursion, and other code constructs that are likely to have a negative impact on performance and cause governor limits to be exceeded should be designed carefully. Code reviews will focus on ensuring that SOQL and DML are not executed within loops and that queries are efficient and use collections where possible.
* **Bulkification:** Triggers can be invoked via batch updates that impact multiple records at a time. Project teams should ensure that triggers and trigger helper classes are written to handle multiple records once. Code reviews review triggers to ensure they handle bulk update situations appropriately.
* **Triggers:** The sequence of trigger execution cannot be controlled in Salesforce and having multiple triggers on an object reduces code manageability. Project teams should ensure that only one trigger per object is created. Additionally, triggers can be constructed so they invoke themselves. Project teams should validate their code takes appropriate measures to prevent the unwanted, recursive execution of triggers. Code reviews will ensure one trigger is created per object and check recursion.
* **Exception Handling:** Apex code should have Try-Catch-Finally statements in place to handle and recover from exceptions wherever possible. Project teams validate that all Apex code includes appropriate exception handling. Proper use of exception handling is checked during code reviews.
* **Redundant Code:** Blocks of redundant / repeated code make maintenance more difficult. Project teams identify blocks of code that are repeated and are candidates to be condensed into a single class or method.
* **Secure Coding Guidelines:** Project teams review the Secure Coding Guidelines and ensure the Apex code conforms to the described practices.

### Visualforce Guidelines

Similar to Apex, Salesforce also provides guidelines and best practices for developing Visualforce. The intent of this section is not to rewrite existing guidance, but to provide VA Salesforce project teams with links to existing guidance and best practices and highlight areas where the Salesforce DTC will focus during design and code reviews.

*Visualforce References*

* [Visualforce Developer’s Guide](https://developer.salesforce.com/docs/atlas.en-us.204.0.pages.meta/pages/pages_intro.htm): Provides a comprehensive guide to Visualforce code and syntax.
* [Visualforce Performance Best Practices](https://resources.docs.salesforce.com/sfdc/pdf/salesforce_visualforce_best_practices.pdf): Provides best practices for optimizing the performance of Visualforce pages.

*Focus Areas*

The following list highlights areas that project teams focus on during design and development of Visualforce code. These are the areas of focus during code reviews.

* Ensure Javascript and CSS are included as static resources to promote consistency and reuse.
* Ensure that custom Visualforce Components are created and used appropriately to promote consistency and reuse.
* Validate that Javascript is not used for functionality that can be accomplished using native Visualforce features.
* Employ techniques to optimize Visualforce performance, including:
  + Using the cache attribute with the <apex:page> component to take advantage CDN caching (when appropriate).
  + Marking controller variables as “transient” (if not needed between server calls) to enable faster page loads.
  + Using <apex:repeat> to iterate over large collections.
  + Use lazy initialization in Visualforce controllers to improve page performance.
  + Validate that the Visualforce page addresses 508 compliance. For example, ensure that all tables have summary text and graphics have ALT text set appropriately.

### Development Process, Code Reviews, and Exception Requests

The *VA Salesforce Configuration and Change Management Plan* (July 2016) establishes and documents the VA Salesforce Configuration Management Team and the VA Salesforce Configuration Management Boards (CCBs). These organizations are responsible for the integrity of the Salesforce platform. It is through the CCBs that the development process is managed, code is reviewed, and exception requests are processed. Each CCB is described in more detail below:

**VA Salesforce Project CCB**

The VA Salesforce Project CCB is responsible for monitoring and managing existing Salesforce projects and reviewing and approving new projects and future enhancements. Project teams will interact with the VA Salesforce Project CCB as needed for issues regarding Salesforce licenses, sandbox management, and configuration management.

**VA Salesforce Design/Development CCB**

The VA Salesforce Design / Development CCB helps maintain the integrity of the Salesforce platform by reviewing and approving project designs, code and configurations. This CCB also provides a forum to assist with design decisions, and answer questions regarding technology and the Salesforce product. Project teams interact with the VA Salesforce Design/Development CCB weekly.

**Exception Requests:** The VA Salesforce Design and Development CCB is responsible for approving exceptions to allow the use of code, modify or create profiles, changes to standard objects, changes to roles, community changes, use of AppExchange apps, use of lightning components, VIEWS shared features, modify or create integrations, and modify or create permission sets. Exception requests should be submitted through the [form](https://va.my.salesforce.com/a3d/o) in Salesforce. If you need assistance with submitting, please see the [How to Open an Exception Request](https://va.my.salesforce.com/sfc/p/t00000004X38/a/t00000004sWR/OwVKivmqjHBTap8LlqaWkiLD4qN8FdWXZFnjyESIhsk) Guide. Exception requests will be reviewed during your design review and weekly thereafter on the CCB calls at 10 am on Fridays.

**Design Reviews:** Project teams must have their designs reviewed and approved prior to the start of development. Designs will be reviewed at the weekly CCB meetings on Mondays at 2 pm or Fridays at 10 am. Prior to your review you must complete an Architecture Document using the [template](https://va.my.salesforce.com/069t0000000AGsO) found in the VA System Integrators Chatter group.

**Code Reviews:** Prior to deployment to the System Integration Test (SIT) or User Acceptance Testing (UAT) environments, all code must be reviewed by the CCB. Prior to deployment to production, all issues noted in code reviews must be resolved.

# Defect Management

## Defect Management Process

### Types of Defects

Defects reside in multiple places. Most *defects* at VA will be in one of these environments:

* **Development/Testing Sandbox**: These are defects identified during Unit Testing, End to End Testing, or User Acceptance Testing
* **Production:** These are defects identified in the production org. The best practice is to follow the issue tracking process set up by the team supporting the Salesforce platform identified for the organization

### Recording defects

Periodically, end users report defects that require changes to the application. This section describes handling defects, from reporting through resolution.

#### Defect Management Life Cycle

It is important to fix a defect based on its priority and severity. Usually the development team fixes defects in the development sandbox. Then changes are pushed to the testing sandbox. After testing verifies that a defect is resolved, the update is moved to production during the next scheduled deployment. The steps involved are:

* Defect Identification
* Initial Analysis
* Log Defect and Assign Resources
* Fix and Unit Test
* Migrate and Validate in Test Sandbox
* Migrate to Production

Here is a process flow diagram of the Defect Management Life Cycle.




Figure 6: process flow diagram

#### Documenting and Reporting Defects

The system of record should log certain defect information so that the person resolving the issue can easily understand, recreate, and prioritize the defect. At a minimum, the following information should be included for each defect:

* **Defect Description:** A brief description of the defect/issue for searching and reporting. This also helps determine whether it is an actual system defect or a User Error.
* **Steps to Recreate:** The steps needed to recreate the issue so the person assigned to it can determine if it is a defect or a user error. This helps the support people fixing the issue understand what is not working in the system.
* **Screenshots:** Include if there is an error code displayed or if a screenshot is relevant to the defect.
* **Severity of the Defect:** The user reporting a defect may determine its severity. The group that resolves a defect or issue can modify a defect’s severity level as appropriate. In general, if there is a work around for a defect, its severity is low; similarly, if there is no work around for a defect - and the defect prevents or impedes system use - then typically the severity level is high.
* **Priority of the Defect:** priority may be assigned by the group that works defects. This helps determine the queue that a defect is assigned to and the individuals that will resolve it. This approach also helps determine the time and resources needed to fix a defect.

#### Resolving Defects

When defects are identified, the original developer is contacted to find a solution if they are available. When the defect is resolved, it is tested through all testing stages from development to UAT. If a defect cannot be resolved, additional resources, including System Administrators, will help find a solution.

### Defect Release Management

The developer of the solution is responsible for testing the solution through the appropriate sandboxes. After testing, the developer creates a change set in their test org and validates that it works through all the other orgs. If it fails anywhere, the developer is responsible for resolving the issue and returning to the beginning of the change set verification process.

Per the DTC guidelines, Go-Live and Security Package Approval (if required) will be completed prior to any deployment to Staging or Production. In addition, updates to a Technical Deployment Plan will be made and reviewed with the Release Management team.

# User Account Management

Within the VA Salesforce Platform there are several types of user accounts. The Table 2 outlines the various types and their purpose.

**Table 2 – User Account Types**

|  |  |
| --- | --- |
| **Account Types** | **Purpose** |
| User Internal | Tied to an individual who is an internal Salesforce license |
| User Community | Tied to an individual who is a Salesforce Community license type. Community users are given limited access to specific functions in Salesforce. |
| Integration | User account that explicitly are used for integration to Salesforce (Web services, etc.) |
| User – Sandbox | A user account that gives user access to a test, training or development environment. By default, users with this access have the matched credentials as in Production |
| Administrative User | There are a few administrative accounts used to deploy changes to Salesforce production. |
| Emergency | An individual user may be created for this purpose but the Account will be tied to this individual user credentials |
| Guest/Anonymous/Shared | **NOT** Allowed in VA Salesforce |

## Establishing Accounts

Each User has specific process that will need to be followed to establish an account within the system. The following steps will be completed before a new account is established

* + 1. The user will fill out a New User Request form.
       1. Verify that user is current on signed Rules of Behavior; Cyber Training and Privacy Training
       2. Provide Federation ID
       3. Email Address
       4. Manager
       5. If they require color‐blind Palette on Charts
       6. Any specific requirements or permissions not listed on the Module Enhancement User Creation Instructions (note: these items require the direct written approval of the Module Approver in an email or chatter post in addition to their approval of the case request)

A user must submit the request for Account access. A brief description of the modules the user needs access should be included in this request.

Once a user has completed the account request, the system owner for the Module must approve, the VA Helpdesk Team will then review the request and verify that the appropriate approval has been received. The user will then be created and/or added to the appropriate security group/s based on job requirements with the least privilege concept enforced. In the event a user requires Elevated Permissions, it must be justified and approved by the system owner/ISO or their designated organizational official.

## Modifying Accounts

If a user is requesting a modification to their account, they must submit an access request (Via the VA User Account Request form) along with valid justification to the designated approval authority. Once the approving authority approves the request the System/Module Administrator is notified and the modification is made to the account.

## Disabling Accounts

For VA users, the VA FIM process is inherited for offboarding. When their access to the VA Network and SSO are disabled they will no longer be able to access VA Salesforce.

## Deleting Accounts

Should an account need to be removed due to termination or reassignment of responsibilities, the account will be disabled at the same time (or just before) the employee is notified of their dismissal or upon receipt of resignation, the VA FIM offboarding process is inherited. The user will no longer be able to access VA Salesforce when their access to the VA Network and SSO are disabled. The User will be set to Inactive in VA Salesforce with specific security measures put in place.

If a user account should need to be re‐activated, the user MUST request a user account via the normal new user channels and appropriate access will be given.

## Project/Department Transfers

When a user is transferred to a different department or project with in the VA Salesforce environment, the current Project Manager is responsible for notifying the Module Administrators. Unless the VA Salesforce Platform team receives a special request from the new Project Manager to keep the user active, the account will be deactivated. The user can then be added back with the appropriate access at a later time with the new Project Manager request and approval. This will ensure that privilege creep does not occur.

## Auditing Accounts

The VA Salesforce Platform will utilize the Salesforce audit capabilities to audit the creation, modification, disabling, and termination actions of users and system/service accounts. All changes that are performed on accounts within The VA Salesforce Platform are tracked in the VA Salesforce Platform module.

# Appendix

### Code Review Checklist

This section provides a checklist for evaluating project teams’ code; items on this checklist are verified during code reviews.

Code Review Checklist

DATE: [DATE COMPLETED]

MODULE REVIEWED: [MODULE NAME]


REVIEWER: [REVIEWER NAME]

| Item # | Description |
| --- | --- |
| 1 | Is all code well-structured, consistent in style, and consistently formatted (Is TABS used in formatting)? |
| 2 | Are there any uncalled/unneeded classes or triggers? |
| 3 | Are there any blocks of repeated code that can be condensed into a  single class? |
| 4 | Does the code implement naming and other standards as defined in these coding standards? |
| 5 | Are there any redundant or unused variables? |
| 6 | Do all test classes and methods run/execute successfully? |
| 7 | Is the code clearly and adequately commented and is the code consistent with the comments? |
| 8 | Are all variables properly initialized? |
| 9 | Are triggers appropriately bulkified? |
| 10 | Are collections and loops used appropriately to process records? |
| 11 | Are SOQL and SOSL queries avoided inside of loops? |
| 12 | Are DML statements avoided inside of loops? |
| 13 | Is there no more than one trigger per object? |
| 14 | Are unwanted trigger recursions avoided? |
| 15 | Are any record IDs hard coded? |
| 16 | Does all code include appropriate exception handling? |
| 17 | Are static queries, bind variables and escapeSingleQuotes method used to protect against SOQL and SOSL injection attacks |
| 18 | Are any classes excessively complex and should be restructured or split into multiple routines? |
| 19 | Do triggers contain complex logic that is better maintained in a separate Apex class? |
| 20 | Are controllers used to define picklist values? (instead of including them in the Visualforce pages) |
| 21 | Are controller variables or wrapper classes used to hold data referenced in Visualforce pages? (this will avoid “insufficient privilege” error if user does not have access to the data) |
| 22 | Is “With Sharing” used in Apex Classes to honor sharing settings and rules that prevent unauthorized access to data? |
| 23 | Are JavaScript and CSS included as static resources instead of on Visualforce pages? |
| 24 | Are CSS references located at the top of, and JavaScript references located at the bottom of Visualforce pages to provide faster page load? |
| 25 | Is Javascript used that can be replaced by Visualforce conventions? |
| 26 | Have Visualforce pages accounted for 508 compliance? (e.g. Do all graphic components have an alt text? |
| 27 | Do test methods simulate business functionality and use cases? |
| 28 | Are assert statements used logically, and correctly? |
| 29 | Is test data created appropriately in test methods and classes? |

### Pre-Deployment

*Pre-Deployment QA Process*

Please see the diagram below regarding the proper pre-deployment QA process. Please utilize this as a guideline in moving through your development cycle.



*Pre-Deployment Checklist*


In addition to the guidelines you have received above, we have a standardized DTC pre-deployment checklist that we would like you to ensure has been completed prior to each deployment, please find the list below.



### Post-Deployment

*Post-Deployment QA Process*

Please see the diagram below regarding the proper post-deployment QA process. Please utilize this as a guideline following your development cycle.



*Post-Deployment Checklist*

In addition to the guidelines you have received above, we have a standardized DTC post-deployment checklist that we would like you to ensure has been completed following each deployment, please find the list below.

